## Slide 1: CST: Cheap Secure Terminal
Cal Barkman

## Slide 2: Sprint 7 goals:
Add TCP/IP communication to the project
  New hardware
  Encapsulating software
  Integration with old software
  Desktop PC software
Create automated tests to improve productivity
If time
  Finish line functionality
    Blink cursor off
    Shift text after insert/delete of character
    Add select/delete

## Slide 3: Sprint 7 achievements:
New hardware iteration
TCP/IP client and server communication using Microchip demo code
Modified client demo to send text entered into the keyboard
  Configure IP address target by entering it on the keyboard
Wrote python script to receive and print TCP/IP messages
Testing in Unity testing framework (for C code only)
  End to end Firmware for keyboard and video testing
    Scan code generator
    Bitmap output generator and comparator
  Keyboard and video code is now platform agnostic
    Code can be developed on any platform without need for hardware
    TCP/IP code, and hardware interfaces are not tested in my project, but Unity has a framework for spoofing hardware devices

## Slide 4: Sprint 8 + spring break goals:
Return text through TCP/IP connection
  Send response from python script
  Receive response on the microcontroller
  Print received response to screen
  Interpret received commands on PC with system shell and return appropriate response from shell to microcontroller
Keyboard interface improvements
    Shift text by 1 character left or right w/ line wrap
  Delete text
  Insert text in middle of line
  Improve shift/caps/alt/ctrl detection
  Make cursor blink and invert selection

## Slide 5: Other stuff left to complete
Receive/send multiple packets of data and repackage into a larger message
Create a semicolon bitmap
Key release scan code functionality
Extension of command interface
Automated testing of TCP/IP interfaces
  A command interface could be stubbed out to make things easier but either of these probably won’t be done due to time limitations.
General refactoring