## Slide 1: CST: Cheap Secure Terminal
Cal Barkman

## Slide 2: Sprint 6 goals:
Correct character inversions
interpret command keys
create “line” of characters
create cursor functionality (move, delete, select, ect.)

## Slide 3: Sprint 6 achievements:
Character inversions corrected
Command keys interpreted (partially)
  Shift and caps work
  Alt and Ctrl not necessary, scoped out
Interpret line of characters
  Save entered key press
  Print entered line

## Slide 4: More Sprint 6 achievements
Create cursor functionality
  Cursor moves limited by the line size
  Blinks on (but not off yet)
  Insert works (but overwrites on screen text)
  No select/delete/move yet
Added screen shifting in all 4 directions
  Shifts in blank screen, could be altered to shift in data
Iterated on hardware again
  Moved Video and PS/2 again
  Ethernet adapter cable made but not tested yet

## Slide 5: Sprint 7 goals:
Highest priority:
  Send and receive line of text over TCP/IP
If time:
  Finish line functionality
    Blink cursor off
    Shift text after insert/delete of character
    Add select/delete