## Slide 1: CST
Cheap Secure Terminal

## Slide 2: Completed This Sprint
Video wiring diagram
  Clipper circuit
VGA framing diagram
Vertical sync timing
VGA timing calculations
Prepared plan for refactoring
  Using Interrupt Service Routines with a timer for h-sync and v-sync
  Using SPI to clock video data out
    Uses a shift register and no framing bits
    Continuous transmission
    DMA for automatic moving of video data into SPI buffers
    Can hook one SPI device up to each color

## Slide 3: Planned but not completed this sprint
Horizontal sync timing
  Calculated: 37.88 KHz
  Produced: 35.23 KHz
  When h-sync worked, v-sync becomes out of sync
  Signal is not constantly outputted
    Lock step with v-sync

## Slide 4: Plan for next sprint
Fix sync pulses
  Refactor sync code for ISR’s
    Step locking state machine
  Measure timings with better equipment
    pulse width
    Frequency
Produce video test pattern
  Single screen color
  Blocks test pattern
  Horizontal Lined test pattern
  (if time) vertical line test pattern
  (if time) SPI video pin control